## Slide 1: Initial Risk Assessment

## Slide 2: Risk 1: Not Passing Building/Fire Inspection
Low Probability
High Potential Impact
Occurs after construction and installation
Construction foreman and interior designer responsible for ensuring building is up to code

## Slide 3: Risk 2: Furniture/laptops/phones not arriving on time
Low probability
Medium impact
Occurs during furniture/laptop/phone installation
Mitigated by ordering furniture/laptops/phones early enough to account for potential delays

## Slide 4: Risk 3: Delays and/or unexpected costs incurred during construction
Medium probability
High impact
Occurs during construction
Mitigated by frequent meetings with construction foreman to monitor progress as well as allocating contingency funding for unexpected costs

## Slide 5: Risk 4: Issues with union representatives and regulations
Low probability
High impact
Occurs during construction and installation
Coordinate with union representative to ensure regulations are being met during all phases of the project