Project Risk Register

- Data Source Incompatibility

  - Mobility data from buses, e-scooters, car-sharing, and bike-sharing providers may not be in compatible formats.

  - Medium probability

  - High impact

  - Mitigate risk by identifying formatting issues before data warehouse development begins.

- Vendor Data Access Delays

  - Private mobility vendors may have delays in providing the necessary data resulting in project delays.

  - Medium probability

  - Medium impact

  - Mitigate risk by requesting the necessary data from the vendors early to allow for extra time to compensate for any potential delays.

- Privacy and Data Protection Issues

  - Failure to comply with data privacy laws could result in legal issues.

  - Low probability

  - High impact

  - Avoid risk by ensuring that the architecture is compliant with data privacy laws.

- Exceeding Budget

  - Project expenses could exceed the allotted $250,000.

  - Low probability

  - High impact

  - Mitigate risk by implementing strict budget tracking throughout all phases of the project.

- Stakeholder Misalignment on KPIs

  - Different stakeholders may disagree on priorities for KPIs resulting in delays in approval.

  - Medium probability

  - High impact

  - Accept risk knowing that KPI workshops will be in place for all key stakeholders to collaborate on KPIs.