MetroMobility Data Analytics Project

- Project Management and Governance

  - Project initiation

  - Project charter review and approval

  - Stakeholder identification and analysis

  - Project management plan development

  - Schedule and milestone management

  - Budget tracking and cost control

  - Risk identification and management planning

  - Status reporting and stakeholder communication

  - Project closeout

- Requirements Gathering and Data Inventory

  - Identify existing mobility data sources

    - City bus data inventory

    - E-scooter data inventory

    - Car-sharing data inventory

    - Bike-sharing data inventory

  - Assess data availability and quality

  - Define data privacy requirements

  - Define business and analytics requirements

  - Validate requirements with stakeholders

- KPI and Metrics Definition

  - Identify performance metrics

    - Ridership metrics

    - Carbon emissions metrics

    - Coverage and accessibility metrics

  - Define KPI calculation methodologies

  - Standardize KPIs across agencies

  - Validate KPIs with stakeholders

  - Finalize approved KPI list

- Architecture and Integration Planning

  - Define overall system architecture

  - Select data warehouse approach

  - Define data integration processes

  - Define data security measures

  - Evaluate technology platforms and tools

  - Develop system architecture documentations

- Data Warehouse Development

  - Set up pilot data warehouse environment

  - Develop data tables and models

  - Build ETL pipelines for data sources

    - City bus data integration

    - E-scooter data integration

    - Car-sharing data integration

    - Bike-sharing data integration

  - Implement data privacy controls

  - Validate and test integrated data environment

  - Resolve data quality issues

- Dashboard Design and Development

  - Define dashboard requirements

  - Design dashboard user interface

  - Develop internal analytics dashboard

  - Develop public-facing dashboard

  - Connect dashboards to data warehouse

  - Conduct dashboard testing and validation

  - Review dashboards with stakeholders

  - Refine dashboards based on feedback

- Vendor and Resource Planning

  - Identify products and services that require vendors

  - Identify required vendor capabilities

  - Evaluate potential vendors

  - Develop vendor cost estimates

  - Select appropriate vendors

  - Develop resource plan for full implementation

- Policy Recommendations and Final Reporting

  - Analyze pilot results and insights

  - Develop mobility and sustainability findings

  - Draft policy recommendations for City Council

  - Prepare final project documentation

  - Present findings to leadership and stakeholders