Initial Risk Assessment Template

Brainstormed list of possible risks:

1.  Not passing building/fire inspection

2.  Furniture/laptops/phones not arriving on time

3.  Delays and/or unexpected costs incurred during construction

4.  Issues with union representatives and regulations

5.

| Risk Description | Probability (High, Med. Low) | Impact (High, Med. Low) | When it might occur | Mitigation Plan (Strategy / who’s responsible) |
| --- | --- | --- | --- | --- |
| Not passing building/fire inspection | Low | High | End of construction | Construction foreman and interior designer responsible for ensuring building is up to code |
| Furniture/laptops/phones not arriving on time | Low | Medium | Installation of furniture/laptops/phones | Order furniture/laptops/phones early so there is time to account for delays |
| Delays and/or unexpected costs incurred during construction | Medium | High | During construction | Frequent meetings with construction foreman to monitor progress and contingency funding set aside for unexpected costs |
| Issues with union representatives and regulations | Low | High | During construction and installation | Coordinate with union representatives to ensure regulations are being met at all phases of the project |

11